Sprint Retrospective - Kids Spelling Challenge Game

What Went Well

- Two team members attended the sprint session and were able to discuss the project requirements.

- We reviewed and played part of the spelling challenge game.

- We identified features that were working correctly and shared ideas for improving the game.

- Team communication was good and we were able to collaborate effectively.

What Could Be Improved

- Only three out of four team members attended, which limited the amount of work that could be completed.

- One team member experienced Wi-Fi issues and was unable to participate fully.

- The game sound functionality was working correctly and requires further investigation with sound.

- Our discussion went longer than planned, reducing the time available for development tasks.

Action Items for Next Sprint

A. Fix and test the game sound functionality.

B. Ensure all team members have reliable access to the meeting and project resources.

C. Keep team discussions focused and within the allocated time.

D. Continue testing the spelling challenge game and collect feedback on gameplay.

E. Allocate specific tasks to each team member before the sprint begins.

Overall Reflection

Although attendance was lower than expected, the sprint was still productive. The team was able to review the spelling challenge game, identify technical issues with the sound system, and discuss future improvements. For the next sprint, better time management and resolving technical issues should help improve progress.